## Slide 1: Agile Project Management Methodology
Principles, Frameworks, and Applications
Jonathan Lobash

## Slide 2: What is Agile?
Agile is an iterative and flexible approach to project management and software development that emphasizes collaboration, customer feedback, and continuous improvement.
Key ideas:
  Developed from the Agile Manifesto (values + principles)
  Focuses on delivering small, functional increments
  Encourages adaptability to changing requirements
  Prioritizes working results over heavy documentation

## Slide 3: Core Agile Principles
Agile is guided by 4 main values:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
Other important principles:
  Deliver value early and continuously
  Break work into small iterations (sprints)
  Regular feedback from stakeholders
  Continuous improvement through reflection

## Slide 4: Scrum Framework
Scrum is a popular Agile framework used to manage complex projects.
Key components:
Roles:
  Product Owner (defines priorities)
  Scrum Master (removes obstacles)
  Development Team (builds the product)
Events:
  Sprint Planning
  Daily Stand-ups
  Sprint Review
  Sprint Retrospective
Artifacts:
  Product Backlog
  Sprint Backlog
  Increment

## Slide 5: Benefits and Challenges of Agile
Benefits:
  Faster delivery of products
  Improved customer satisfaction
  Flexibility to change requirements
  Better team collaboration
Challenges:
  Requires strong communication
  Less predictable timelines
  Can be difficult for large, complex organizations
  Needs experienced team members

## Slide 6: References
Project Management Institute. (2021). Agile practice guide. PMI.
Rigby, D. K., Sutherland, J., & Takeuchi, H. (2020). Embracing Agile. Harvard Business Review. https://hbr.org
VersionOne / Digital.ai. (2023). State of Agile report. https://stateofagile.com
Kuhrmann, M., et al. (2021). What makes Agile software development agile? Empirical Software Engineering. https://doi.org/10.1007